Sprint 1

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Andy | Arelys | What did you do yesterday? | What did you do today? | Impediments? |
| 9/9/2019 | present | present | Worked on the project plan | Worked on the project roadmap for sprint 1 | Need more information on the app from project owner |
| 9/10/2019 | present | present | Do research for technology and work on project plan | Added user stories for the sprint, start setting up the environment | Need more information on the app from project owned, issues with azure repo |
| 9/ 11/2019 | present | present | Added user stories for the sprint, start setting up the environment, start creating the wireframes | Set up repository | Repository authentication issues, they were fixed |
| 9/12/2019 | present | present | Set up the repository | Make wireframes | none |
| 9/13/2019 | present | present | Make wireframes | Place project blueprint to repository | none |
| 9/14/2019 | present | present | Place project blueprint to repository | Reviewed frameworks | none |
| 9/15/2019 | present | present | Reviewed frameworks | Reviewed frameworks | none |
| 9/16/2019 | present | present | Reviewed frameworks | Loading and welcome views | none |
| 9/17/2019 | present | present | Loading and welcome views | CI/CD review | Looking for tools |
| 9/18/2019 | present | present | CI/CD review | CI/CD work and designs | none |
| 9/19/2019 | present | present | CI/CD work and designs | CD/CD work | Adjusting tools |
| 9/20/2019 | present | present | CI/CD work | Worked on navigation bar | none |
| 9/21/2019 | present | present | Worked on Navigation Bar | Worked on App Logo and Welcome screen | Design roadblocks that were overcome |
| 9/22/2019 | present | present | Design Logo | CI/CD | none |
| 9/23/2019 | present | present | CI/CD | Review, Retrospective | none |

|  |  |  |
| --- | --- | --- |
| Sprint 1 | (9/9/2019-9/23/2019) | PO: Jean Hannan |
|  |  |  |
| Meeting 1: | (9/10/2019 from 2:15 pm – 7:00 pm) | Objective: work on documentation and planning, create user stories and tasks. (Planning Meeting) |
| Team Member | In Progress | Impediments |
| Andy | Working on user stories/tasks | Need more information from product owner |
| Arelys | Working on user stories/tasks | Need more information from product owner |
|  |  |  |
| Meeting 2: | (9/12/2019 from 3:00 pm - 7:40 pm) | Objective: had a meeting with the product owner and worked on wireframes. (Grooming Meeting) |
| Team Member | In Progress | Impediments |
| Andy | Working on wireframes | None |
| Arelys | Working on wireframes | None |
|  |  |  |
| Meeting 3: | (9/17/2019 from 5:00 pm – 9:00 pm) | Objective: worked on CI/CD and the views of the app. |
| Team Member | In Progress | Impediments |
| Andy | Working on views | None |
| Arelys | Working on CI/CD | None |
|  |  |  |
| Meeting 4: | (9/23/2019 from 2:30 pm – 5:00 pm) | Objective: Review and Retrospective meeting. |
| Team Member | In Progress | Impediments |
| Andy | Working on Review and Retrospective | None |
| Arelys | Working on Review and Retrospective | None |

Sprint 2

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Andy | Arelys | What did you do yesterday? | What did you do today? | Impediments? |
| 9/24/2019 | present | present | Review an Retrospective | Wireframe and User Stories | None |
| 9/25/2019 | present | present | Wireframes and User Stories | Worked on Sign Up View | Design outline |
| 9/26/2019 | present | present | Worked on Sign Up View | Worked on Sign Up View | None |
| 9/27/2019 | present | present | Worked on Sign Up View | Worked on Sign Up View and Database | none |
| 9/28/2019 | present | present | Worked on Sign Up View and Database | Worked on Sign Up and Database | none |
| 9/29/2019 | present | present | Worked on Sign Up and Database | Worked on Sign Up and Bug and Database | Bug for android screen |
| 9/30/2019 | present | present | Worked on Sign Up and Bug and Database | Worked on Sign Up and Database | none |
| 10/1/2019 | present | present | Worked on Sign Up and Database | Worked on Sign Up and Database | none |
| 10/2/2019 | present | present | Worked on Sign Up and Database | Worked on Sign Up and Database | none |
| 10/3/2019 | present | present | Worked on Sign Up and Database | Worked on Profile and Database | none |
| 10/4/2019 | present | present | Worked on Profile and Database | Worked on Profile and Database | none |
| 10/5/2019 | present | present | Worked on Profile and Database | Worked on Documents and Database | none |
| 10/6/2019 | present | present | Worked on Documents and Database | Worked on Documents and Database | none |
| 10/7/2019 | present | present | Worked on Documents and Database | Review and Database | none |

|  |  |  |
| --- | --- | --- |
| Sprint 2 | (9/24/2019-9/7/2019) | PO: Jean Hannan |
|  |  |  |
| Meeting 1: | (9/24/2019 from 3:00 pm – 7:00 pm) | Objective: work on finishing wireframes and user-stories |
| Team Member | In Progress | Impediments |
| Andy | Working on user stories/tasks | None |
| Arelys | Working on user stories/tasks | None |
|  |  |  |
| Meeting 2: | (10/7/2019  from 9:00 pm – 11:00 pm) | Objective: work on retrospective and review |
| Team Member | In progress | Impediments |
| Andy | Worked on retro/review | None |
| Arelys | Worked on retro/review | None |
|  |  |  |

Sprint 3

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Andy | Arelys | What did you do yesterday? | What did you do today? | Impediments? |
| 10/8/2019 | present | present | Review the Retrospective/Review | Review Retro and Planned Sprint 3 | None |
| 10/9/2019 | present | present | Review Retro and Planned Sprint 3 | Sexual health view | None |
| 10/10/2019 | present | present | Sexual health view | Sexual health view | None |
| 10/11/2019 | present | present | Sexual health view | Research Language translators | None |
| 10/12/2019 | present | present | Research Language translators | Add language functionality | None |
| 10/13/2019 | present | present | Add language functionality | CDC API and language | None |
| 10/14/2019 | present | present | CDC API and language | CDC API connection | None |
| 10/15/2019 | present | present | CDC API connection | Adding Links to Sexual Health View | None |
| 10/16/2019 | present | present | Adding Links to Sexual Health View | Find photo software library | Wrong software, not compatible, find new one |
| 10/17/2019 | present | present | Find photo software library | Find photo software library | None |
| 10/18/2019 | present | present | Find photo software library | Find/Implement photo software library | None |
| 10/19/2019 | present | present | Find/Implement photo software library | Add Upload photo feature | None |
| 10/20/2019 | present | present | Add Upload photo feature | Add change photo feature from profile | None |
| 10/21/2019 | present | present | Add change photo feature from profile | Review sprint 3 and retro | None |

|  |  |  |
| --- | --- | --- |
| Sprint 3 | (10/8/2019-10/21/2019) | PO: Jean Hannan |
|  |  |  |
| Meeting 1: | (10/8/2019 from 2:00 pm – 3:00 pm) | Objective: Review Retro and Plan Sprint 3 |
| Team Member | In Progress | Impediments |
| Andy | Working on Sprint 3 | None |
| Arelys | Working on Sprint 3 | None |
|  |  |  |
| Meeting 2: | (10/17/2019 from 1:30 pm – 2:00 pm) | Objective: Accept story points, discussion sprint 3 and 4 |
| Team Member | In progress | Impediments |
| Andy | Working on Sprint 3, discussing sprint 4 | None |
| Arelys | Working on Sprint 3, discussing sprint 4 | None |
|  |  |  |
| Meeting 3: | (10/21/2019 from 7 pm – 9 pm) | Objective: Sprint 3 review and retrospective |
| Team Member | In progress | Impediments |
| Andy | Review and retro | None |
| Arelys | Review and retro | None |

Sprint 4

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Andy | Arelys | What did you do yesterday? | What did you do today? | Impediments? |
| 10/22/2019 | present | present | Review sprint 3 and retro | Remove quotations from translations | None |
| 10/23/2019 | present | present | Remove quotations from translations | Make a user component form | None |
| 10/24/2019 | present | present | Make a user component form | Picker component, image component | None |
| 10/25/2019 | present | present | Picker component, image component | Sign up component | None |
| 10/26/2019 | present | present | Sign up component | Continue removing quotations from translations | None |
| 10/27/2019 | present | present | Continue removing quotations from translations | Continue removing quotations from translations | None |
| 10/28/2019 | present | present | Continue removing quotations from translations | Working on authentication and profile | None |
| 10/29/2019 | present | present | Working on authentication and profile | Working on authentication and profile | None |
| 10/30/2019 | present | present | Working on authentication and profile | Finished translation quotations removal. | None |
| 10/31/2019 | present | present | Finished translation quotations removal. | Edit code to work with telephone number | None |
| 11/1/2019 | present | present | Edit code to work with telephone number | STD info component | None |
| 11/2/2019 | present | present | STD info component | STD info component | None |
| 11/3/2019 | present | present | STD info component | Continue work on telephone and database | None |
| 11/4/2019 | present | present | Continue work on telephone and database | Continue work on telephone and database | None |

|  |  |  |
| --- | --- | --- |
| Sprint 4 | (10/22/2019-11/4/2019) | PO: Jean Hannan |
|  |  |  |
| Meeting 1: | (10/22/2019 from 2:00 pm – 3:00 pm) | Objective: Review Retro and Plan Sprint 4 |
| Team Member | In Progress | Impediments |
| Andy | Working on Sprint 4 | None |
| Arelys | Working on Sprint 4 | None |
|  |  |  |
| Meeting 2: | (10/24/2019 from 7 pm – 9 pm) | Objective: Discuss components and code review |
| Team Member | In progress | Impediments |
| Andy | Reviewed and made component | None |
| Arelys | Working on authentication and database | None |
|  |  |  |
| Meeting 3: | (10/26/2019 from 7 pm – 8pm) | Objective: discussed progress so far and the components being made |
| Team Member | In progress | Impediments |
| Andy | Review and discussed | None |
| Arelys | Review and discussed | None |
| Meeting 4: | (11/3/2019 from 5 pm – 7 pm) | Objective: Discussed potential problems with current sign up set up, code review. |
| Team Member | In progress | Impediments |
| Andy | Review and discussed | None |
| Arelys | Review and discussed | None |

|  |  |  |
| --- | --- | --- |
| Meeting 5: | (11/4/2019 from 7 pm – 11pm) | Objective: reviewed sprint 4 and finished retro, finish working on profile sign up. |
| Team Member | In progress | Impediments |
| Andy | Review and retro | None |
| Arelys | Review and retro | None |

Sprint 5

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Andy | Arelys | What did you do yesterday? | What did you do today? | Impediments? |
| 11/5/2019 | present | present | work on telephone and database | Change navigation | Navigation was showing errors and was revamped |
| 11/6/2019 | present | present | Change navigation | Skip first time log in screen | None |
| 11/7/2019 | present | present | Skip first time log in screen | JSON file, Skip first time log in screen | None |
| 11/8/2019 | present | present | JSON file, Skip first time log in screen | JSON file, Retrieve use information | None |
| 11/9/2019 | present | present | JSON file, Retrieve use information | Display JSON file, Retrieve use information | None |
| 11/10/2019 | present | present | Display JSON file, Retrieve use information | Display JSON file | None |
| 11/11/2019 | present | present | Display JSON file | Display JSON file | None |
| 11/12/2019 | present | present | Display JSON file | Create welcome screen | None |
| 11/13/2019 | present | present | Create welcome screen | Delete documents, map view | None |
| 11/14/2019 | present | present | Delete documents, map view | Navigation changes | More navigation bugs fixed |
| 11/15/2019 | present | present | Navigation changes | Display JSON file, welcome slides placed | None |
| 11/16/2019 | present | present | Display JSON file, welcome slides placed | Display JSON file, map view added | None |
| 11/17/2019 | present | present | Display JSON file, map view added | Add documents, translate info, | None |
| 11/18/2019 | present | present | Add documents, translate info, | Delete documents | None |
| 11/19/2019 | preset | present | Delete documents | Worked on Sprint 6 planning | None |

|  |  |  |
| --- | --- | --- |
| Sprint 5 | (11/5/2019-11/19/2019) | PO: Jean Hannan |
|  |  |  |
| Meeting 1: | (11/5/2019 from 3:00 pm – 6:30 pm) | Objective: Review Retro and Plan Sprint 5 |
| Team Member | In Progress | Impediments |
| Andy | Working on Sprint 5 | None |
| Arelys | Working on Sprint 5 | None |
|  |  |  |
| Meeting 2: | (11/12/2019 from 4:45 pm – 6:00 pm) | Objective: Accept story points, discussion sprint 5 JSON file and discuss a welcome screen |
| Team Member | In progress | Impediments |
| Andy | Working on Sprint 5 | None |
| Arelys | Working on Sprint 5 | None |
|  |  |  |
| Meeting 3: | (11/18/2019 from 7 pm – 9 pm) | Objective: Sprint 5 review and retrospective |
| Team Member | In progress | Impediments |
| Andy | Review and retro | None |
| Arelys | Review and retro | None |

 Sprint 6

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Andy | Arelys | What did you do yesterday? | What did you do today? | Impediments? |
| 11/19/2019 | present | present | Planning for this sprint. | Navigation problems fixed | Navigation issues with new library |
| 11/20/2019 | present | present | Navigation problems fixed | Add design to listed documents, add pins to map, change style and colors |  |
| 11/21/2019 | present | present | Add design to listed documents, add pins to map, change style and colors | Add design to listed documents, add pins to map | None |
| 11/22/2019 | present | present | Add design to listed documents, add pins to map | Add design to listed documents, clinics info in markers, style and colors changes | None |
| 11/23/2019 | present | present | Add design to listed documents, clinics info in markers, style and colors changes | Add design to listed classes, clinics info in markers | None |
| 11/24/2019 | present | present | Add design to listed classes, clinics info in markers | Add design to listed classes, add nurse screen | None |
| 11/25/2019 | present | present | Add design to listed classes, add nurse screen | Add financial information | None |
| 11/26/2019 | present | present | Add financial information | Add language support, UI colors and positions, header icons, nav bar icons | None |
| 11/27/2019 | present | present | Add language support, UI colors and positions, header icons, nav bar icons | UI colors and positions, fix navigation problems | Navigation problems |
| 11/28/2019 | present | present | UI colors and positions, fix navigation problems | JSON file use, fix navigation problems | Navigation problems |
| 11/29/2019 | present | present | JSON file use, fix navigation problems | Automatic sign in and sign out | None |
| 11/30/2019 | present | present | Automatic sign in and sign out | Translator bugs and errors | Translator showing bugs, errors |
| 12/1/2019 | present | present | Translator bugs and errors | Fixed bugs in SexED and Availability, Automatic sign in and sign out | None |
| 12/2/2019 | present | present | Fixed bugs in SexED and Availability, Automatic sign in and sign out | Documentation and Presentation slides. | None |

|  |  |  |
| --- | --- | --- |
| Sprint 3 | (11/19/2019-12/2/2019) | PO: Jean Hannan |
|  |  |  |
| Meeting 1: | (11/19/2019 from 7:00 pm – 11:00 pm) | Objective: Review Retro and Plan Sprint 6 |
| Team Member | In Progress | Impediments |
| Andy | Working on Sprint 6 | Navigation has to be further redone |
| Arelys | Working on Sprint 6 | Navigation has to be further redone |
|  |  |  |
| Meeting 2: | (11/29/2019 from 4:45 pm – 6:00 pm) | Objective: Testing new sign in sign out and showing navigation fixes. |
| Team Member | In progress | Impediments |
| Andy | Testing new feature | None |
| Arelys | Fixing navigation | None |
|  |  |  |
| Meeting 3: | (12/1/2019 from 7 pm – 9 pm) | Objective: Sprint 6 review and retrospective |
| Team Member | In progress | Impediments |
| Andy | Review and retro | None |
| Arelys | Review and retro | None |